AGT

Alliance Global Tech Inc.

Change Management Policy

DocuAction TEFCA ARC

| Document ID | AGT-ChMP-017 |
| --- | --- |
| Version | 1.0 |
| Effective date | 2026-07-28 |
| Classification | Internal |
| Owner | Chief Executive Officer, AGT |
| Approved by | Imran Siddiqui |
| Review cycle | Annual, or on material change |

# 1. Purpose

This policy governs how changes to AGT production systems are proposed, assessed, approved, implemented, verified, and reversed. It aligns with ISO 20000-1 service management expectations and CMMI Level 3 configuration management.

# 2. Scope

This policy applies to all Alliance Global Tech Inc. (AGT) personnel, contractors, and third parties who access, operate, or support the DocuAction TEFCA ARC platform or its supporting Azure infrastructure. It covers production, development, and any environment holding customer data, protected health information (PHI), or controlled unclassified information (CUI).

## System context

This document applies to DocuAction TEFCA ARC, operated by Alliance Global Tech Inc. on Microsoft Azure. The control descriptions in this document are written against the following implementation, not against a generic reference architecture.

| Layer | Implementation |
| --- | --- |
| Frontend | Next.js 14 (React), static export, Azure Static Web Apps |
| Backend | FastAPI on Python 3.12, Azure App Service (Linux) |
| Database | Azure Database for PostgreSQL - Flexible Server, geo-redundant |
| Identity | Microsoft Entra ID; OAuth 2.0, OIDC, JWT bearer, RBAC, MFA |
| Secrets | Azure Key Vault, resolved at runtime by system-assigned managed identity |
| Monitoring | Azure Monitor and Application Insights |
| Healthcare standards | FHIR R4, HL7, TEFCA Common Agreement / RCE IG v1.14.0 |
| Certifications | CMMI Level 3, ISO 27001, ISO 9001, ISO 20000-1, DoD Final Contractor |

# 3. Change categories

| Category | Definition | Approval | Lead time |
| --- | --- | --- | --- |
| Standard | Pre-approved, repeatable, low risk, documented procedure | Pre-approved | None |
| Normal | Any change to production not pre-approved | Change Advisory Board | 3 business days |
| Major | Architecture, authorization boundary, or data model change | CAB + CEO | 10 business days |
| Emergency | Required to restore service or close an active exploit | CEO or delegate, retrospective CAB | Immediate |

# 4. Request for change

Every normal, major, and emergency change is recorded with the following, and a change without a stated rollback is not approved:

Description and business justification.

Systems and data classes affected.

Risk assessment, including what breaks if it fails.

Test evidence from a non-production environment.

Implementation steps.

Verification steps, including at least one check unique to the new state.

Rollback procedure and the point of no return.

Requested window and expected user impact.

# 5. Change Advisory Board

| Member | Role in review |
| --- | --- |
| CEO or delegate | Chair; approves major and emergency changes |
| Security Officer | Assesses security and compliance impact |
| Engineering lead | Assesses technical risk and rollback viability |
| Privacy Officer | Consulted where PHI handling changes |

# 6. Deployment controls

Production deployment is performed by the CI/CD pipeline from a tagged commit. Direct interactive deployment is an exception requiring documented approval.

| Environment | Deployment method | Replace flag | Why |
| --- | --- | --- | --- |
| Production | Zip deploy of a pre-built artifact | Required | Without it the deployment overlays and stale components persist, corrupting the SBOM and dependency scan |
| Development | Zip deploy with build-on-deploy | Prohibited | It deletes the build manifest the startup script needs, producing a crash loop and a 503 |

This asymmetry has caused a dev outage. The correct flag depends on the environment's build mode, not on preference, and is the single most important operational detail in this policy.

# 7. Verification after change

Confirm the deployment record server-side. The deployment CLI can report a connection failure while the deployment is still succeeding, so its exit status is not authoritative.

Never re-run a deployment to obtain a cleaner error message. A second concurrent build on the same application collides with the first and produces a real failure from a false one.

Verify with an endpoint that exists only in the new build. The health endpoint answers from the old code throughout and proves nothing about the change.

Development environments may require an explicit restart to load the new build.

# 8. Emergency change

Implement the minimum change required to restore service or stop an exploit.

Notify the CEO and Security Officer at the time of implementation, not afterwards.

Record the change within 24 hours with full detail.

Present to the next CAB for retrospective review.

Where the emergency change bypassed a control, record it as a finding and restore the control.

# 9. Rollback

Rollback is redeployment of the previous tag. Database migrations complicate this: a change that alters schema must be forward-compatible with the previous application version, or the rollback plan must include a tested down-migration. Additive, nullable columns are the preferred pattern precisely because they make rollback trivial.

# 10. Change record retention

Change records are retained for six years per AGT-DRP-007 and constitute the primary evidence for SOC 2 CC8.1 and HIPAA evaluation requirements.

## Roles and responsibilities

| Role | Responsibility |
| --- | --- |
| CEO | Chairs the CAB; approves major and emergency changes. |
| Security Officer | Assesses security impact; verifies control restoration after emergencies. |
| Engineering | Prepares RFCs; implements and verifies; executes rollback. |

## Compliance mapping

Each framework reference below identifies the control this document is written to satisfy. Where a control is only partially satisfied, the gap is stated in the row rather than omitted - a mapping table that shows only green is not evidence, it is decoration.

| Framework | Control reference | How this document satisfies it | Status |
| --- | --- | --- | --- |
| NIST 800-53 | CM-3, CM-4, CM-5, CM-9 | Configuration change control, impact analysis, access restrictions, CM plan. | Met |
| HIPAA | 164.308(a)(8) | Periodic evaluation following environmental or operational change. | Met |
| SOC 2 | CC8.1 | Authorization, design, development, and implementation of changes. | Met |
| ISO 27001 | A.8.32 | Change management. | Met |
| ISO 20000-1 | Clause 8.5.1 | Change management for services. | Met |
| CMMI L3 | CM, PMC | Change control and project monitoring. | Met |
| FedRAMP | CM-3(2) | Testing, validation, and documentation of changes. | Met |

## Related documents

| Document ID | Title | Relationship |
| --- | --- | --- |
| AGT-CfMP-016 | Configuration Management Policy | Defines the baselines being changed |
| AGT-SSDLC-015 | Secure SDLC | Release process feeding change control |
| AGT-IRP-022 | Incident Response Plan | Emergency changes during incidents |
| AGT-BKP-019 | Backup Policy | Recovery point before a risky change |

# Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | 2026-07-28 | Imran Siddiqui | Initial issue. |

# Approval

This document is approved for use and is binding on all personnel and contractors with access to the systems in scope.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Chief Executive Officer | Imran Siddiqui |  |  |
| Security Officer |  |  |  |
| Privacy Officer |  |  |  |

Approval is recorded in the document management system; a wet signature is not required where an auditable electronic approval exists.