AGT

Alliance Global Tech Inc.

POA&M Process

DocuAction TEFCA ARC

| Document ID | AGT-A-003 |
| --- | --- |
| Version | 1.0 |
| Effective date | 2026-07-28 |
| Classification | Internal |
| Owner | Chief Executive Officer, AGT |
| Approved by | Imran Siddiqui |
| Review cycle | Annual, or on material change |

# 1. Purpose

This document defines how a Plan of Action and Milestones is created, maintained, and closed at AGT. The POA&M is the record of what AGT knows is wrong and what it is doing about it; its credibility depends on items being closed by remediation rather than by attrition.

## System context

This document applies to DocuAction TEFCA ARC, operated by Alliance Global Tech Inc. on Microsoft Azure. The control descriptions in this document are written against the following implementation, not against a generic reference architecture.

| Layer | Implementation |
| --- | --- |
| Frontend | Next.js 14 (React), static export, Azure Static Web Apps |
| Backend | FastAPI on Python 3.12, Azure App Service (Linux) |
| Database | Azure Database for PostgreSQL - Flexible Server, geo-redundant |
| Identity | Microsoft Entra ID; OAuth 2.0, OIDC, JWT bearer, RBAC, MFA |
| Secrets | Azure Key Vault, resolved at runtime by system-assigned managed identity |
| Monitoring | Azure Monitor and Application Insights |
| Healthcare standards | FHIR R4, HL7, TEFCA Common Agreement / RCE IG v1.14.0 |
| Certifications | CMMI Level 3, ISO 27001, ISO 9001, ISO 20000-1, DoD Final Contractor |

# 2. When a POA&M item is created

A finding is not remediated within its severity's target window (AGT-CMS-024 s6).

An assessment or audit produces an 'other than satisfied' determination.

A risk is accepted at High rating - acceptance does not remove the tracking obligation.

An incident post-review identifies a corrective action.

A control is found to be documented but not operating.

# 3. Required fields

| Field | Requirement |
| --- | --- |
| Identifier | Unique and stable; never reused |
| Weakness description | What is wrong, specifically enough to verify closure |
| Source | Scan, assessment, incident, or self-identified |
| Controls affected | NIST 800-53 references |
| Severity | Critical, High, Moderate, Low |
| Owner | A named individual, never a team |
| Resources required | Whether closure needs funding or external help |
| Milestones | Intermediate steps with dates |
| Target completion | A date, not a quarter |
| Status | Open, in progress, completed, risk accepted |

# 4. Lifecycle

Identification - the finding is confirmed and scoped.

Assignment - a named owner and a target date are set by the Security Officer.

Planning - milestones are defined for any item beyond 30 days.

Execution - the owner reports progress at the monthly review.

Verification - the Security Officer independently confirms closure. Self-reported closure is not sufficient for High or Critical items.

Closure - evidence is attached and the item is marked complete with a date.

# 5. Review cadence

| Review | Frequency | Participants | Output |
| --- | --- | --- | --- |
| Operational review | Monthly | Security Officer, owners | Status update; deviations recorded |
| Executive review | Quarterly | CEO, Security Officer | Re-prioritization; funding decisions |
| Full reconciliation with the risk register | Quarterly | Security Officer | Aligned register and POA&M |

# 6. Deviations

A missed target date is recorded as a deviation with a reason and a new date approved by the accepting authority. Target dates are never silently revised; the history of a slipping item is itself information about the organization's capacity and is what a reviewer looks for.

# 7. Prohibited practices

Closing an item because the finding was suppressed in a tool rather than fixed in the system.

Closing an item without evidence.

Reassigning an item to a departing employee.

Downgrading severity to extend the target window without a documented reassessment.

## Compliance mapping

Each framework reference below identifies the control this document is written to satisfy. Where a control is only partially satisfied, the gap is stated in the row rather than omitted - a mapping table that shows only green is not evidence, it is decoration.

| Framework | Control reference | How this document satisfies it | Status |
| --- | --- | --- | --- |
| NIST 800-53 | CA-5, PM-4 | Plan of action and milestones process. | Met |
| NIST 800-37 | RMF Step 5-6 | Authorization and monitoring. | Met |
| HIPAA | 164.308(a)(1)(ii)(B) | Risk management - remediation tracking. | Met |
| SOC 2 | CC4.2 | Communication and remediation of deficiencies. | Met |
| FedRAMP | CA-5 | POA&M maintained monthly. | Met |

## Related documents

| Document ID | Title | Relationship |
| --- | --- | --- |
| AGT-T-007 | POA&M Template | The working artifact |
| AGT-CMS-024 | Continuous Monitoring Strategy | Source of most items |
| AGT-RMP-023 | Risk Management Plan | Risk register reconciliation |
| AGT-SSP-001 | System Security Plan | POA&M summary |

# Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | 2026-07-28 | Imran Siddiqui | Initial issue. |

# Approval

This document is approved for use and is binding on all personnel and contractors with access to the systems in scope.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Chief Executive Officer | Imran Siddiqui |  |  |
| Security Officer |  |  |  |
| Privacy Officer |  |  |  |

Approval is recorded in the document management system; a wet signature is not required where an auditable electronic approval exists.