AGT

Alliance Global Tech Inc.

Annual Assessment Guide

DocuAction TEFCA ARC

| Document ID | AGT-A-005 |
| --- | --- |
| Version | 1.0 |
| Effective date | 2026-07-28 |
| Classification | Internal |
| Owner | Chief Executive Officer, AGT |
| Approved by | Imran Siddiqui |
| Review cycle | Annual, or on material change |

# 1. Purpose

A practical guide to conducting AGT's annual security assessment: what to do, in what order, over what timeline, and how to avoid the common failure of assembling evidence that describes the assessment period rather than evidence produced during it.

## System context

This document applies to DocuAction TEFCA ARC, operated by Alliance Global Tech Inc. on Microsoft Azure. The control descriptions in this document are written against the following implementation, not against a generic reference architecture.

| Layer | Implementation |
| --- | --- |
| Frontend | Next.js 14 (React), static export, Azure Static Web Apps |
| Backend | FastAPI on Python 3.12, Azure App Service (Linux) |
| Database | Azure Database for PostgreSQL - Flexible Server, geo-redundant |
| Identity | Microsoft Entra ID; OAuth 2.0, OIDC, JWT bearer, RBAC, MFA |
| Secrets | Azure Key Vault, resolved at runtime by system-assigned managed identity |
| Monitoring | Azure Monitor and Application Insights |
| Healthcare standards | FHIR R4, HL7, TEFCA Common Agreement / RCE IG v1.14.0 |
| Certifications | CMMI Level 3, ISO 27001, ISO 9001, ISO 20000-1, DoD Final Contractor |

# 2. Twelve-week timeline

| Week | Activity | Owner | Output |
| --- | --- | --- | --- |
| 1-2 | Confirm scope; update the SSP for any architecture change | Security Officer | Updated AGT-SSP-001 |
| 3-4 | Refresh the HIPAA risk assessment | Security Officer | AGT-HIRA-025 |
| 5 | Assemble operational evidence for the period | Security Officer, Engineering | Evidence package |
| 6 | Run a full scan and reconcile findings with the POA&M | Engineering | Scan report, POA&M |
| 7-8 | Internal control assessment per AGT-A-001 | Security Officer | Draft findings |
| 9 | Remediate quick wins; update the POA&M | Engineering | Updated POA&M |
| 10 | Independent penetration test | Third party | Penetration Test Report |
| 11 | Consolidate results; executive review | CEO, Security Officer | Assessment report |
| 12 | Policy review and reissue; close the cycle | CEO | Updated policy set |

# 3. Evidence completeness check

Before the assessment, verify that each recurring activity actually produced its artifact during the period. A missing artifact is a finding whether or not the activity happened; discovering it beforehand is cheaper than discovering it during.

| Artifact | Expected count per year | Present | Gap |
| --- | --- | --- | --- |
| Quarterly Access Review | 4 |  |  |
| Backup Test Record | 4 |  |  |
| Vulnerability Scan Report | 52 |  |  |
| Security Metrics Dashboard | 12 |  |  |
| Risk Register review | 4 |  |  |
| DR Test Record | 1 |  |  |
| Incident response exercise | 1 |  |  |
| Vendor Review (per Critical/High vendor) | 1 each |  |  |
| Penetration Test Report | 1 |  |  |
| HIPAA risk assessment | 1 |  |  |

# 4. Policy review checklist

Does each policy still describe what the organization actually does? A policy that has drifted from practice is worse than none, because it creates an expectation the evidence will contradict.

Have architecture changes been reflected in the SSP and the affected policies?

Are all cross-references still valid after any renumbering?

Has every 'Partial' status either progressed or been re-justified?

Are the open findings in each policy still accurate, or have some been closed without the policy being updated?

# 5. Common findings to pre-empt

| Likely finding | How to avoid it |
| --- | --- |
| Evidence reconstructed after the fact | Produce artifacts as work happens; dated and attributed |
| Metrics without coverage caveats | State scanner gaps in every report |
| Suppressions without expiry | Enforce expiry at the tooling level |
| Policy describes a control that is not implemented | Reconcile each policy against reality annually |
| POA&M items closed without verification | Independent confirmation for High and Critical |
| Access review with no revocations ever | Review against current need, not against the prior list |

## Compliance mapping

Each framework reference below identifies the control this document is written to satisfy. Where a control is only partially satisfied, the gap is stated in the row rather than omitted - a mapping table that shows only green is not evidence, it is decoration.

| Framework | Control reference | How this document satisfies it | Status |
| --- | --- | --- | --- |
| NIST 800-53 | CA-2, CA-7, RA-3 | Assessment, monitoring, and risk assessment cycle. | Met |
| HIPAA | 164.308(a)(8) | Periodic evaluation. | Met |
| HIPAA | 164.316(b)(2)(iii) | Review and update of documentation. | Met |
| SOC 2 | CC4.1 | Ongoing and separate evaluations. | Met |
| ISO 27001 | Clause 9.2, 9.3 | Internal audit and management review. | Met |

## Related documents

| Document ID | Title | Relationship |
| --- | --- | --- |
| AGT-A-001 | Security Assessment Plan | Assessment procedures |
| AGT-CMS-024 | Continuous Monitoring Strategy | Evidence cadence |
| AGT-T-012 | Evidence Collection Procedure | Artifact standards |
| AGT-HIRA-025 | HIPAA Organizational Risk Assessment | Annual refresh |

# Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | 2026-07-28 | Imran Siddiqui | Initial issue. |

# Approval

This document is approved for use and is binding on all personnel and contractors with access to the systems in scope.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Chief Executive Officer | Imran Siddiqui |  |  |
| Security Officer |  |  |  |
| Privacy Officer |  |  |  |

Approval is recorded in the document management system; a wet signature is not required where an auditable electronic approval exists.