AGT

Alliance Global Tech Inc.

FedRAMP Readiness Roadmap

DocuAction TEFCA ARC

| Document ID | AGT-A-006 |
| --- | --- |
| Version | 1.0 |
| Effective date | 2026-07-28 |
| Classification | Confidential |
| Owner | Chief Executive Officer, AGT |
| Approved by | Imran Siddiqui |
| Review cycle | Annual, or on material change |

# 1. Purpose

This roadmap assesses AGT's distance from a FedRAMP authorization and sets out the work required. It is deliberately conservative: FedRAMP is substantially more demanding than the frameworks AGT currently satisfies, and a roadmap that understates the gap is worse than no roadmap.

## System context

This document applies to DocuAction TEFCA ARC, operated by Alliance Global Tech Inc. on Microsoft Azure. The control descriptions in this document are written against the following implementation, not against a generic reference architecture.

| Layer | Implementation |
| --- | --- |
| Frontend | Next.js 14 (React), static export, Azure Static Web Apps |
| Backend | FastAPI on Python 3.12, Azure App Service (Linux) |
| Database | Azure Database for PostgreSQL - Flexible Server, geo-redundant |
| Identity | Microsoft Entra ID; OAuth 2.0, OIDC, JWT bearer, RBAC, MFA |
| Secrets | Azure Key Vault, resolved at runtime by system-assigned managed identity |
| Monitoring | Azure Monitor and Application Insights |
| Healthcare standards | FHIR R4, HL7, TEFCA Common Agreement / RCE IG v1.14.0 |
| Certifications | CMMI Level 3, ISO 27001, ISO 9001, ISO 20000-1, DoD Final Contractor |

# 2. Current position

| Dimension | Current state | FedRAMP MODERATE requirement | Gap |
| --- | --- | --- | --- |
| Control documentation | Full policy set and SSP | SSP in FedRAMP template with per-control detail | Reformatting and expansion |
| Control implementation | Majority implemented, several partial | All MODERATE baseline controls implemented | Close partials |
| Independent assessment | None | 3PAO assessment required | Engage a 3PAO |
| Continuous monitoring | Internal programme | Monthly deliverables to the authorizing official | Formalize reporting |
| Boundary and inventory | Documented | Detailed inventory with every component enumerated | Expand detail |
| Incident reporting | 24-hour COR notification | US-CERT reporting within 1 hour for confirmed incidents | Tighten process |
| FIPS-validated cryptography | Azure-provided, validated modules | FIPS 140-2/3 validated throughout | Verify and evidence |
| Personnel screening | Performed, cadence informal | Defined screening per position risk | Formalize |
| Supply chain | Vendor assessment programme | SR family fully implemented | Expand provenance verification |

# 3. Authorization path options

| Path | Description | Suitability for AGT |
| --- | --- | --- |
| Agency ATO | A sponsoring agency authorizes; reusable by others | Most likely path given existing federal contract work |
| JAB P-ATO | Joint Authorization Board provisional authorization | High bar; typically for widely used services |
| FedRAMP Tailored | Reduced baseline for low-impact SaaS | Not applicable - the system handles PHI at MODERATE |

# 4. Phased plan

## Phase 1 - Close known gaps (0-6 months)

Execute the outstanding business associate agreements.

Restore full scanner coverage.

Migrate the remaining secret to Key Vault; disable FTP; configure health checks.

Implement audit log tamper-evidence.

Commission an independent penetration test.

## Phase 2 - Formalize (6-12 months)

Re-author the SSP into the FedRAMP template with per-control implementation detail.

Formalize personnel screening cadence and position risk designation.

Stand up monthly continuous monitoring deliverables in the FedRAMP format.

Implement SIEM correlation to satisfy the SI-4 enhancements.

Expand the component inventory to FedRAMP granularity.

## Phase 3 - Assessment (12-18 months)

Secure an agency sponsor.

Engage an accredited 3PAO; complete a readiness assessment first.

Remediate 3PAO findings; produce the Security Assessment Report.

Submit the authorization package.

# 5. Cost and effort considerations

Stated plainly because they are the usual reason a roadmap stalls: a FedRAMP authorization requires sustained investment in assessment fees, 3PAO engagement, and continuous monitoring effort that does not decrease after authorization. For an organization of AGT's size this is a strategic commitment tied to specific federal revenue, not an incremental compliance improvement. The decision to proceed should follow an identified agency sponsor rather than precede one.

# 6. What AGT already has in its favour

The system is built on Azure, which provides a substantial set of inheritable controls with existing FedRAMP authorization.

The policy set already covers every NIST 800-53 control family.

Automated scanning, SBOM generation, and a continuous monitoring programme are operating rather than planned.

CMMI Level 3 and ISO 27001 certification demonstrate defined, audited process.

The organization already reports coverage gaps honestly, which is the cultural prerequisite that most readiness efforts lack.

## Compliance mapping

Each framework reference below identifies the control this document is written to satisfy. Where a control is only partially satisfied, the gap is stated in the row rather than omitted - a mapping table that shows only green is not evidence, it is decoration.

| Framework | Control reference | How this document satisfies it | Status |
| --- | --- | --- | --- |
| FedRAMP | MODERATE baseline | Gap analysis against the baseline documented here. | Partial |
| NIST 800-53 | Rev. 5 MODERATE | Control implementation described in AGT-SSP-001. | Partial |
| NIST 800-37 | RMF | Risk management framework alignment. | Partial |
| FIPS 199 | Categorization | MODERATE determination complete. | Met |
| FIPS 140-2/3 | Cryptographic modules | Inherited from Azure; evidence to be assembled. | Partial |

## Related documents

| Document ID | Title | Relationship |
| --- | --- | --- |
| AGT-SSP-001 | System Security Plan | Basis for the FedRAMP SSP |
| AGT-A-002 | ATO Readiness Guide | Broader authorization readiness |
| AGT-A-001 | Security Assessment Plan | Assessment approach |
| AGT-MCM-026 | Master Compliance Matrix | Control coverage |

# Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | 2026-07-28 | Imran Siddiqui | Initial issue. |

# Approval

This document is approved for use and is binding on all personnel and contractors with access to the systems in scope.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Chief Executive Officer | Imran Siddiqui |  |  |
| Security Officer |  |  |  |
| Privacy Officer |  |  |  |

Approval is recorded in the document management system; a wet signature is not required where an auditable electronic approval exists.