AGT

Alliance Global Tech Inc.

Risk Management Plan

DocuAction TEFCA ARC

| Document ID | AGT-RMP-023 |
| --- | --- |
| Version | 1.0 |
| Effective date | 2026-07-28 |
| Classification | Internal |
| Owner | Chief Executive Officer, AGT |
| Approved by | Imran Siddiqui |
| Review cycle | Annual, or on material change |

# 1. Purpose

This plan establishes how AGT identifies, analyses, treats, and monitors information security risk. It follows NIST SP 800-30 and feeds the continuous monitoring programme in AGT-CMS-024.

# 2. Scope

This policy applies to all Alliance Global Tech Inc. (AGT) personnel, contractors, and third parties who access, operate, or support the DocuAction TEFCA ARC platform or its supporting Azure infrastructure. It covers production, development, and any environment holding customer data, protected health information (PHI), or controlled unclassified information (CUI).

## System context

This document applies to DocuAction TEFCA ARC, operated by Alliance Global Tech Inc. on Microsoft Azure. The control descriptions in this document are written against the following implementation, not against a generic reference architecture.

| Layer | Implementation |
| --- | --- |
| Frontend | Next.js 14 (React), static export, Azure Static Web Apps |
| Backend | FastAPI on Python 3.12, Azure App Service (Linux) |
| Database | Azure Database for PostgreSQL - Flexible Server, geo-redundant |
| Identity | Microsoft Entra ID; OAuth 2.0, OIDC, JWT bearer, RBAC, MFA |
| Secrets | Azure Key Vault, resolved at runtime by system-assigned managed identity |
| Monitoring | Azure Monitor and Application Insights |
| Healthcare standards | FHIR R4, HL7, TEFCA Common Agreement / RCE IG v1.14.0 |
| Certifications | CMMI Level 3, ISO 27001, ISO 9001, ISO 20000-1, DoD Final Contractor |

# 3. Methodology

Risk is assessed as the combination of the likelihood that a threat exploits a vulnerability and the impact if it does. AGT uses a qualitative five-by-five scale because the organization does not have the loss history that would make quantitative estimation honest.

| Likelihood | Definition |
| --- | --- |
| Very High | Expected to occur; already observed in this environment |
| High | Likely within a year |
| Moderate | Possible within a year |
| Low | Unlikely but credible |
| Very Low | Requires an improbable combination of conditions |

| Impact | Definition |
| --- | --- |
| Very High | PHI breach, contract termination, or regulatory enforcement |
| High | Significant service loss, material financial or reputational damage |
| Moderate | Limited service degradation; recoverable financial loss |
| Low | Minor operational inconvenience |
| Very Low | Negligible |

# 4. Risk register - current

| ID | Risk | L | I | Rating | Treatment | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| R-01 | PHI reaches an AI provider with no BAA in place | Moderate | Very High | High | Mitigate - execute BAAs; block PHI paths meanwhile | CEO |
| R-02 | Database password readable by any Reader on the resource group | Low | High | Moderate | Mitigate - migrate DATABASE_URL to Key Vault | Security Officer |
| R-03 | Audit log has no tamper-evidence | Low | High | Moderate | Mitigate - implement hash chaining | Engineering |
| R-04 | One SAST scanner has never run; coverage gap in every score | High | Moderate | High | Mitigate - run semgrep on a Linux runner | Engineering |
| R-05 | Key-person dependency for operational knowledge | Moderate | High | High | Mitigate - runbooks; cross-training | CEO |
| R-06 | Single cloud provider concentration | Low | Very High | Moderate | Accept - documented; geo-redundancy within the provider | CEO |
| R-07 | Unauthenticated endpoints disclose operational data | Low | Moderate | Low | Mitigated - authorization added to sensitive endpoints | Engineering |
| R-08 | Dead code with no authorization could be mounted by accident | Low | High | Moderate | Mitigate - suppressions expire so the finding returns | Engineering |
| R-09 | FTP deployment path bypasses pipeline verification | Low | Moderate | Low | Mitigate - disable FTP | Engineering |
| R-10 | No SIEM correlation; detection depends on manual review | Moderate | Moderate | Moderate | Mitigate - centralize logs, then evaluate Sentinel | Security Officer |

# 5. Risk treatment options

Mitigate - implement a control that reduces likelihood or impact.

Transfer - shift consequence by contract or insurance. Note that regulatory liability under HIPAA cannot be transferred; only financial consequence can.

Avoid - stop the activity that creates the risk.

Accept - document the rationale, the accepting authority, and a review date. An acceptance without a review date is an abandonment.

# 6. Risk acceptance criteria

| Rating | Acceptance authority | Maximum acceptance period |
| --- | --- | --- |
| Critical | Not acceptable - must be treated | n/a |
| High | CEO | 90 days, then re-evaluated |
| Moderate | CEO or Security Officer | 180 days |
| Low | Security Officer | Annual review |

# 7. Continuous risk identification

Risks enter the register from: security scanning, incidents and near misses, vendor assessments, audit and assessment findings, change impact analysis, and the annual HIPAA risk assessment (AGT-HIRA-025). A finding that is suppressed in a scanning tool is not thereby closed as a risk; suppression with an expiry is a deferral, and the register records it as such.

# 8. Review cadence

| Activity | Frequency | Owner |
| --- | --- | --- |
| Register review and re-rating | Quarterly | Security Officer |
| Executive risk review | Quarterly | CEO |
| Full risk assessment refresh | Annually | Security Officer |
| Post-incident risk update | Within 10 days of closure | Security Officer |

## Roles and responsibilities

| Role | Responsibility |
| --- | --- |
| CEO | Accepts High risk; owns the executive review. |
| Security Officer | Maintains the register; performs assessment; tracks treatment. |
| Engineering | Implements technical treatments. |
| Privacy Officer | Contributes privacy risk. |

## Compliance mapping

Each framework reference below identifies the control this document is written to satisfy. Where a control is only partially satisfied, the gap is stated in the row rather than omitted - a mapping table that shows only green is not evidence, it is decoration.

| Framework | Control reference | How this document satisfies it | Status |
| --- | --- | --- | --- |
| NIST 800-53 | RA-1, RA-3, RA-5, RA-7, PM-9 | Risk assessment policy, assessment, scanning, risk response, risk management strategy. | Met |
| NIST 800-30 | Rev. 1 | Risk assessment methodology adopted. | Met |
| HIPAA | 164.308(a)(1)(ii)(A) | Risk analysis. | Met |
| HIPAA | 164.308(a)(1)(ii)(B) | Risk management. | Met |
| SOC 2 | CC3.1 through CC3.4 | Objectives, risk identification, fraud risk, change assessment. | Met |
| ISO 27001 | Clause 6.1, 8.2, 8.3 | Risk assessment and treatment. | Met |
| CMMI L3 | RSKM | Risk management process area. | Met |
| FedRAMP | RA-5(5), PM-9 | Privileged scanning and organizational risk strategy. | Met |

## Related documents

| Document ID | Title | Relationship |
| --- | --- | --- |
| AGT-HIRA-025 | HIPAA Organizational Risk Assessment | Feeds the register annually |
| AGT-CMS-024 | Continuous Monitoring Strategy | Monitors treatment progress |
| AGT-IRP-022 | Incident Response Plan | Incidents generate new risks |
| AGT-VRM-012 | Vendor Risk Management Policy | Vendor risk source |

# Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | 2026-07-28 | Imran Siddiqui | Initial issue. |

# Approval

This document is approved for use and is binding on all personnel and contractors with access to the systems in scope.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Chief Executive Officer | Imran Siddiqui |  |  |
| Security Officer |  |  |  |
| Privacy Officer |  |  |  |

Approval is recorded in the document management system; a wet signature is not required where an auditable electronic approval exists.