DocuAction AI Enterprise Intelligence Platform — HHS/TEFCA

Configuration Management Plan

NIST SP 800-128 / 800-53 CM Family

| System Name | DocuAction AI (Enterprise Intelligence / TEFCA ARC) |
| --- | --- |
| Version | 1.0 |
| Date | July 20, 2026 |
| Prepared For | U.S. Department of Health & Human Services (HHS) |
| Classification | Controlled Unclassified Information (CUI) |

# 1. Purpose

This Configuration Management Plan (CMP) defines how changes to the DocuAction AI system are controlled, baselined, security-reviewed, and audited to preserve a known, secure state.

# 2. Configuration Management Roles

| Role | Responsibility |
| --- | --- |
| System Owner | Approves baselines and significant changes. |
| Change Approver / ISSO | Reviews security impact; approves or defers. |
| Developer | Implements changes via version control and pull requests. |
| Cloud Administrator | Applies infrastructure changes; maintains config records. |

# 3. Configuration Items

| CI Category | Examples | System of Record |
| --- | --- | --- |
| Application code | FastAPI backend, Next.js frontend | GitHub (origin/main) |
| Azure resources | App Service, PostgreSQL, Key Vault, alerts | Azure Resource Manager |
| Database schema | Tables, indexes, migrations | Alembic migrations in GitHub |
| Environment config | App settings, Key Vault references | App Service configuration |

# 4. Change Control Process

Propose — change request captured with rationale and scope.

Review — security impact analysis (Section 6); approver sign-off.

Implement — via pull request to main; peer review required.

Deploy — controlled release to production; /health verified after every change.

Record — commit history + Azure activity log form the change record.

# 5. Configuration Baselines

The approved baseline is the state of origin/main plus the documented Azure resource configuration. Baselines are versioned; the current production baseline is Version 1.0 as of July 20, 2026.

# 6. Security Impact Analysis for Changes

Each change is evaluated for effect on the authorization boundary, control implementations, data flows, and attack surface. Changes with security impact require ISSO approval and, if material, an SSP update and POA&M entry.

# 7. Version Control

GitHub is the authoritative source repository (origin/main is the production baseline).

Feature and hardening branches are merged to main via reviewed pull requests.

Every commit is attributable; history is immutable and auditable.

# 8. Configuration Auditing

Configuration is audited by reconciling the GitHub baseline and Azure resource state against this plan. Azure diagnostic settings and the audit_logs table provide evidence of configuration changes for periodic review.

Verification Discipline. No production change is considered complete until /health returns 200 and the change is recorded in version control and the Azure activity log.